## Slide 1: SecureStar Jay Amlani Vernon Stevenson

## Slide 2: Need
1) All Federal agency and contractor firms must comply with NIST Cyber security frame work. And defence contractors specifically need to comply with Cyber maturity model certification.
2) Looking at the recent security outages GID Inc. does not even seem to be compliant with level 1 of CMMC. This could have negative affects on the current and future contracts and GID Inc. will lose all the government business and will not even be able to bid for defence contracts.
3) Losing mission critical data as part of phishing or ransomware could see company losing more contracts and acquiring bad reputation in market and being black listed by many firms.
4) This could lead multi billion dollars loss in revenue.
5) It is high time certain practices are changed in GID Inc. and invest in security practices and framework.

## Slide 3: Identify
1) Mail server: Mail server does not implement security restriction. There is no automated blacklisting of mail or secure E-mail etiquettes in place. This has lead to phishing attacks
2) Data: The data is stored in unencrypted manner and there is no backup for data, if a server or workstation or system were to be compromised there is no way to recover the data.
3) Tools: Opensource or common off the shelf tools are more susceptible to hacking as they do not get security patches that often. This could create a backdoor for the cryptanalyst to get access to our system.
4) Hardware and Firmware: Both the server hardware and Operating System are end of support which means there won’t be any new security patches available for them. Cryptanalyst can use known issues to attack our system.
5) Culture: Majority of the people do not follow security culture. Cryptanalyst can easily use social engineering to infiltrate the network and steal, destroy and modify the business critical data.

## Slide 4: Protect
1) Deploy secure simple mail transfer protocol and PGP signing and encryption of the mails.
2) Improve the Domain controller system for user authentication and authorization by creating partitions and limiting the data visibility and accessibility.
3) Switch to licensed tool where possible and where switching is not possible work with developers to incorporate best practices for the tools.
4) Upgrade the firmware and hardware where possible to make sure that latest security updates are available for them. Make smart use of resources.
5) Inculcate secure etiquettes in day to day business, by organising seminars and incentivising the employees.

## Slide 5: Plan A (30 days to 60 days Implementation )
1) Automate rules to block the mails from blacklisted domains and senders.
2) Implement secured SMTP and Block auto download of images and files for mails from any other domain apart from @gid.org.
3) Make changes to LDAP system and partition the data accessibility such that only authorized user can access particular set of data and services.
4) Back up user data, data base, code base and any other mission critical data in geo-redundant manner to avoid single point failure. We have decided to go with Polar backup which will cost us around 10,200 $ for 200 TB of data annually. It is both secure, fast and has very good customer service.
5) Implement High availability in mission critical services. As this will be mainly software implementation there will not be much hardware requirement, but the total cost can be considered to be at 17,600 $ per year for AWS.

## Slide 6: Plan A continued ..
6) Upgrade the servers and firmware of the system. This cost is estimated to be around 100,000$
7) Some of the older server can be used to just for storage or hosting internal tools which are not mission critical. As this servers will not be exposed to internet there is less risk.
8) Implement Session Border controller for blocking access to internal service and servers.
9) Human resource cost for implementing software changes plus session border controller is accounted by Two developer for a year’s time. Total cost 200,000 $.
Total Cost for Plan A is 327,800 $

## Slide 7: Plan B (Longer Term or continuous process)
1) Hire Tool developer to replace open source and top of the shelf tools which may pose security threat. Per year cost to be around 50,000 $ to 60,000 $.
2) Replace some of the open source tools and service with paid tools and service which get timely security updates. Approximate cost to be around 10,000 $.
3) Organize seminars by field experts regularly over the next year to inculcate the sense of responsibility amongst every employee of GID Inc. Total cost of seminars 6600 $ (three in person seminar and four online courses over a year by Kyber security experts)
4) Hire a CISO to over see the security implementation in every product being developed, whether they are customer facing or internal tools. Cost per year 170,000 $ to 180,000 $

## Slide 8: Plan B continued ..
5) Use of application and platform tool to make sure the application and servers are not susceptible any known issue.
6) Run Nessus scan every fifteen days to find any known issue and have a month’s window to either update the RPM’s or resolve the vulnerability on application side.
7) Annual cost of Nessus scan for application and platform scan for 15 servers will be 12,200 $.
8) Total cost of the Plan B would be 267,200 $.

## Slide 9: Total cost and Return on Security investment
1) Total cost of Plan A which is short term plan and Plan B which long term or continuous plan is around 600,000 $
2) This will help GID Inc. Achieve level 2 or even Level 3 in CMMC and NIST compliance and allow GID Inc. to bid for defence and government contract. Approximate increment in revenue by 5 million $ yearly.
3) Any cyber attack such as Phishing or ransomware can cost company any where around 500,000 $ to one million depending on the size of attack according to study by Kyber security. One type is closely followed by many more such attacks which would result in multi million dollars loss.
4) Return on Security investment is easily ten to twenty times over a period of year.

## Slide 10
Questions ?